DI Cloud Migration – Repository Functional Baseline
SAMPLE / PRELIMINARY

Repository: n600-ProdProc

Important: This sample is populated only from the supplied project material. Where the source does not provide business functionality, exact use cases, API endpoints, inputs/outputs or test data, the field is explicitly marked TBD / SME Confirmation Required. These items should be validated with Smriti and the technical team before this is used as an approved functional baseline.

# 1. Document Control

| Field | Value | Field | Value |
| --- | --- | --- | --- |
| Repository Name | n600-ProdProc | Application | N600 – Direct Investing application code |
| Migration Stream | Stream 4 – Rewrite .NET Framework Components | Version | Sample v0.1 |
| Current Technology | ASP.NET MVC/WCF 4.7 | Current Host | Windows |
| Repository Size / Structure | 29 projects; 200+ classes; 39 UI controls | Document Status | Preliminary / SME Validation Required |

# 2. Functional Overview

| Item | Current Understanding | Validation Status |
| --- | --- | --- |
| Business / functional purpose | Not described in supplied technical material. Repository is part of the N600 Direct Investing application code. | SME confirmation required |
| Technology role | ASP.NET MVC/WCF 4.7 application with WCF services, Blob storage wrappers, Adobe LiveCycle and Ninject. | Source-supported |
| Users / consuming systems | Not provided. | SME confirmation required |
| Business process supported | Not provided. | SME confirmation required |
| Impact if unavailable | Not provided. | SME confirmation required |
| Migration context | Legacy .NET Framework component is in the rewrite stream; Phase-1 objective is functional parity. | Source-supported |

# 3. Functional Inventory

| Function ID | Functionality / Capability | Description from supplied material | Priority | Status |
| --- | --- | --- | --- | --- |
| F-01 | ASP.NET MVC application | Legacy ASP.NET MVC 4.7 application; exact business functions not described. | High | Technical evidence only |
| F-02 | WCF service integration | Repository relies on WCF services; individual operations not provided. | High | Technical evidence only |
| F-03 | PDF form generation | Adobe LiveCycle (AdobeLC) is used for PDF form generation. | High | Technical evidence only |
| F-04 | Blob storage integration | Blob storage wrappers are present. | Medium | Technical evidence only |
| F-05 | Dependency injection | Ninject is used for dependency injection. | Medium | Technical evidence only |
| F-06 | Shared/common library consumption | Shared/common libraries include authentication, Enterprise Vault, common cache/HTTP client, cryptography and Quadient libraries across the wider scope. | High | Exact usage in this repo requires confirmation |

# 4. Important Use Case Inventory

| UC ID | Important Use Case | Business Purpose | Priority | Preconditions | Input | Expected Output | Dependencies | Sample Data | Sign-off? | Evidence / Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-01 | Primary business flow – TBD | Not provided; must be established in functional walkthrough. | Critical | SME confirmation | TBD | TBD | TBD | TBD | Yes | Blocked pending SME |
| UC-02 | PDF/form generation flow | Repository uses Adobe LiveCycle for PDF form generation; exact business scenario is not provided. | High | Applicable business flow | TBD | Generated PDF/form – exact output to confirm | Adobe LiveCycle | TBD | Yes if business-critical | Technical dependency confirmed; business flow TBD |
| UC-03 | WCF service interaction flow | Repository relies on WCF; exact service operations/business purpose are not provided. | High | Service available | TBD | TBD | WCF + consuming/consumed services TBD | TBD | Yes | Service inventory required |
| UC-04 | Blob storage interaction flow | Blob storage wrappers are used; exact business data/object flow is not provided. | Medium | Applicable storage operation | TBD | TBD | Blob storage | TBD | TBD | Business flow TBD |
| UC-05 | Authentication / authorization flow | Shared authentication dependency is identified, but the user/business journey is not documented. | High | Valid authentication context | TBD | TBD | N600 Common Authentication / Vault | TBD | Yes if user-facing | SME + security confirmation required |

# 5. Detailed Use Case / Input-Output Matrix

| Use Case | Input | Validation / Rule | Processing | Expected Output | Negative / Error | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| UC-02 | TBD | TBD | Application invokes Adobe LiveCycle for PDF generation. | PDF/form output – exact format/content TBD. | Adobe LiveCycle unavailable/failure scenario TBD. | Technical material confirms AdobeLC dependency. |
| UC-03 | TBD | TBD | Application invokes/consumes WCF service operation. | TBD. | WCF service failure/timeout scenario TBD. | Technical material confirms WCF dependency. |
| UC-04 | TBD | TBD | Application uses Blob storage wrapper. | TBD. | Storage unavailable/error scenario TBD. | Technical material confirms Blob wrapper. |
| UC-05 | TBD | TBD | Authentication/authorization through shared mechanisms. | TBD. | Invalid/expired authentication scenario TBD. | Shared authentication dependency identified. |

# 6. Upstream / Downstream Dependencies

| Dependency | Operations | Type | Direction | Purpose | Interface / Protocol | Owner | Criticality | Related Use Case | Migration Impact / Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WCF services | Ops 1 | Service | TBD | Service communication | WCF | TBD | High | UC-03 | Target compatibility/replacement is an open migration decision. |
| WCF services | Ops 2 | Service | TBD |  |  |  |  |  |  |

# 7. Sample / Test Data

| Use Case | Data Type | Sample / Reference | Expected Result | Data Source / Owner | Sensitive? | Status |
| --- | --- | --- | --- | --- | --- | --- |
| UC-02 | PDF generation test input | Not supplied | Expected PDF/form output – details TBD | Smriti / QE / existing test evidence | Unknown | Blocked – approved data required |
| UC-03 | WCF request payload | Not supplied | Expected service response TBD | QE / technical team / existing tests | Unknown | Blocked |
| UC-04 | Blob object/file reference | Not supplied | Expected storage operation result TBD | QE / technical team | Unknown | Blocked |
| UC-05 | Approved authentication test context | Not supplied | Expected authenticated/authorized behavior TBD | RBC security/QE | Sensitive handling required | Blocked |

# 8. Postman / API Endpoint Details

| API ID | Method | Endpoint | Purpose | Related Use Case | Request/Input | Expected Response | Auth/Headers | Postman Reference |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| API-01 | TBD | TBD | WCF/API interaction – exact endpoint not supplied | UC-03 | TBD | TBD | TBD | Postman collection not supplied |
| API-02 | TBD | TBD | Other API endpoints – inventory required | TBD | TBD | TBD | TBD | Postman collection not supplied |

# 9. Business / Functional Rules

| Rule ID | Rule | Applies To | Expected Behaviour | Source / SME Confirmation |
| --- | --- | --- | --- | --- |
| BR-01 | TBD | All | Business rules were not included in supplied material. | Smriti confirmation required |
| BR-02 | TBD | UC-02/03/04/05 | Validation/error rules require functional walkthrough. | Smriti + technical team |

# 10. Error Handling / Negative Scenarios

| Scenario | Related Use Case | Trigger/Input | Expected Error/Response | Business Impact | Validation Evidence |
| --- | --- | --- | --- | --- | --- |
| WCF unavailable/timeout | UC-03 | TBD | TBD | TBD | Not supplied |
| Adobe LiveCycle unavailable | UC-02 | TBD | TBD | TBD | Not supplied |
| Blob storage unavailable | UC-04 | TBD | TBD | TBD | Not supplied |
| Invalid/expired authentication | UC-05 | TBD | TBD | TBD | Not supplied |

# 11. As-Is vs Target Functional Behaviour

| Area | As-Is | Target | Functional Impact | Validation Approach | Approved Deviation? |
| --- | --- | --- | --- | --- | --- |
| Overall application | ASP.NET MVC/WCF 4.7 on Windows | Migration/rewrite target per Stream 4 | Functional parity expected; exact target design TBD | Compare important use cases before/after migration | No decision recorded |
| WCF | WCF dependency exists | Target approach not decided | Potential integration behavior impact | End-to-end service validation | Open decision |
| PDF generation | Adobe LiveCycle dependency | Target alternative not decided | PDF output/format/functionality must be preserved | Compare approved sample outputs | Open decision |

# 12. Functional Test Baseline

| Test ID | Related Use Case | Scenario | Input/Data | Expected Result | Priority | Status |
| --- | --- | --- | --- | --- | --- | --- |
| FT-01 | UC-02 | Valid PDF generation | Approved sample data TBD | Expected PDF generated with agreed content/format | High | Blocked |
| FT-02 | UC-03 | Valid WCF service flow | Approved request data TBD | Expected service response matches As-Is | High | Blocked |
| FT-03 | UC-04 | Valid Blob storage operation | Approved test object TBD | Expected storage operation completes | Medium | Blocked |
| FT-04 | UC-05 | Valid authenticated flow | Approved test context TBD | Expected authorized behavior | High | Blocked |

# 13. Open Questions / Functional Decisions

| ID | Question / Gap | Owner | Status | Impact |
| --- | --- | --- | --- | --- |
| Q-01 | Complete business functionality inventory? | Smriti | Open | Blocks baseline |
| Q-02 | Complete important use-case list and priorities? | Smriti | Open | Blocks sign-off scope |
| Q-03 | Inputs/outputs/business rules for each use case? | Smriti + QE | Open | Blocks testing |
| Q-04 | Complete upstream/downstream map? | Smriti + Tech Lead | Open | Blocks end-to-end validation |
| Q-05 | Approved sample/test data? | Smriti + QE | Open | Blocks functional execution |
| Q-06 | Postman collections/endpoints? | QE + Tech Lead | Open | Blocks API validation |
| Q-07 | Approved WCF target approach? | Architecture/RBC | Open | Migration decision |
| Q-08 | Approved Adobe LiveCycle target approach? | Architecture/RBC | Open | Migration decision |
| Q-09 | Ownership/compatibility of shared libraries? | Program/RBC | Open | Cross-repo dependency |

# 14. Functional Sign-off

Not ready for sign-off. The supplied material establishes technical context but does not contain sufficient business use-case, input/output, test-data and API evidence for functional acceptance.

| Role | Name | Decision | Date / Comments |
| --- | --- | --- | --- |
| RBC Functional SME | Smriti | Pending functional validation |  |
| Functional SME / PO | Mukesh | Pending completion of baseline |  |
| QE Representative | TBD | Pending test baseline |  |

# 15. Developer / Tester Walkthrough Notes

To be completed during the functional walkthrough with Smriti and subsequent developer/QE sessions.

Business flow clarifications: ________________________________

Important use cases confirmed: ______________________________

Dependencies confirmed: _____________________________________

Sample data confirmed: ______________________________________

Postman/API evidence confirmed: ______________________________

Open decisions: ______________________________________________

# 16. Source / Evidence Note

Source-derived facts used in this sample include: n600-ProdProcis an ASP.NET MVC/WCF 4.7 repository; it has 29 projects, 200+ classes and 39 UI controls; it uses WCF services, Blob storage wrappers, Adobe LiveCycle (AdobeLC) for PDF form generation and Ninject; shared/common libraries identified across the migration include N600 Common Authentication, Enterprise Vault, Common Cache & HTTP Client, Cryptography Libraries and Quadient Libraries. The supplied material also records open migration decisions around WCF, Adobe LiveCycle and shared-library compatibility. Business use cases, exact API endpoints, Postman collections and approved test data were not present in the supplied source material and are therefore deliberately not invented here.